|  |  |
| --- | --- |
| **1. UAT Scope (In Scope – Out of Scope)** | |
| **UAT - In Scope** | **UAT - Out of Scope** |
| In Scope*List features that are tested*   * Registration * Login | Out of Scope *List features that are not tested.*   * Change password * Email verification |

## 

|  |
| --- |
| **2. UAT Assumptions and Constraints** |
| **UAT Assumptions** |
| Assumption *List the UAT assumptions.*   * **Test environment:**The test cases are conducted by 1 experienced QA manager, meeting rooms are blocked, and hard- and software is provided by IT * **Test documentation:**All UAT test cases are documented within Google Drive Project folder * **Error reporting:** Errors, failures and other flaws are reported using the Usersnap Chrome extension and are directly sent to the particular project |

|  |
| --- |
| **UAT Constraints** |
| Constraint *List the UAT constraints.*   * **Time frames**: Test results must be provided by June 6th 2022 * **Resources:**    + Human resources: 2 testers available for 2 h   + Provided hardware: msi laptop , asus laptop   + Tested operating systems:     - Windows: 10     - Linux: Ubuntu   + Browser tests:     - Chrome (latest 2 versions)     - Edge (latest 2 versions) |

|  |  |  |  |
| --- | --- | --- | --- |
| **3. UAT Risks** | | | |
| **Description** | **Probability**  **High|Med|Low** | **Impact**  **High|Med|Low** | **Mitigation** |
| not properly trained Testers | Med | Med | Ongoing training sessions for testers |
| Incomplete test environment due to time constraints | high | Med | Realistic time and resource planning |
| Error handling: Testers are not aware on how to report bugs | Low | High | Easy-to-use bug reporting solution for UAT test available |
| UAT test failure | Low | High | Feature-complete development done before UAT test start |

|  |  |  |
| --- | --- | --- |
| **4. UAT Team Roles & Responsibilities** | | |
| **Name** | **Roles** | **Responsibilities** |
| Bahri wala | Tester | Testing on LINUX |
| Marouen mahou | Tester | Testing on Windows |
| Benslama souheil | QA Manager | Managing UAT Test |
| Benslama souheil | Product Owner | Project ownership |
|  |  |  |

|  |  |
| --- | --- |
| 5. UAT Entry Criteria | |
| **ID** | **Criteria** |
| 5.1 | The development of the users and spaces features are fully completed |
| 5.2 | Integration tests are completed |
| 5.3 | No high or medium defects are reported |
| 5.4 | All reported bugs should be fixed |
| 5.5 | UAT test environment (hardware, software, location) is ready |
| 5.6 | Testers got briefed and ready to start testing |
| 5.7 | UAT test plan is available |

|  |  |
| --- | --- |
| 6.UAT Requirements-Based Test Cases | |
| **ID** | **Test Cases** |
| 6.1 | *Registering:*   * *Please open the app window* * *click on the register button* * *fill the registration form* * *click on the register button* * *Expected result:*    + *A new coworking space is added* |
| 6. | *Login:*   * *Please open the app window* * *fill the following credentials*   [-benslamasouheil@gmail.com](mailto:-benslamasouheil@gmail.com)  -Testing123!   * *Expected result:*    + *successful Log in*   + *Menu page is showed* |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 7. UAT Test Results | | |  |  |
| **ID** | **Test Cases** | **Pass/Fail** | **Tested By** | **Date Tested** |
| 7.1 | registration | Pass | Marouen mahou | 05/06/2022 |
| 7.2 | login | Pass | Bahri wala | 05/06/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| 8. Document Signatures | | | |
| **Role** | **Name** | **Signature** | **Date** |
| Service Owner | Benslama souheil |  | 05/06/2022 |
| Project Manager | Ben slama souheil |  | 05/06/2022 |

# 9. Addendums & Appendices

*Include any additional documents.*